# Monthly Progress Report (MPR) Template

For ARTES Technology & Product Developments

Project: PROJECT NAME

ESA Contract N.: XXXXX/XX/XX/XX

Date:			DD Month YYYY

Period Covered: 	DD Month YYYY- DD Month YYYY

Author(s):		Project Manager Name (Company)

……………

Contributions:		Contributor A (Company)

Contributor B (Company)

……………

A. Activities Performed during the period

Please provide a summary of the activities performed during the reporting period. Although you are free to adopt your own structure, please try to follow these guidelines:

- Be concise.

- Avoid a report that is too structured (like reporting by each WP).

- Do not keep reporting past issues by adding new things to old ones which are not relevant anymore for the time span covered in the report.

- Consider the Monthly Progress Report as a tool not only to keep ESA informed, but the whole project team.

- Be systematic; provide the Monthly Progress Report on time, and not only during the first months. A good Monthly Progress Report is a key tool to circulate information in your project team, and keep active the responsiveness of your team.

B. Problems Encountered and Corrective Actions

Please indicate here any problem areas that you encountered and any corrective measures that will be taken. Ensure that a status report on all long lead or critical delivery items is included.

C. Planned Activities for Next Period

Please provide a short summary of the activities to be undertaken for the next period.

D. Updated Milestone Completion Forecast

Please provide a list of the contractually agreed milestone dates and the forecasted dates.

Please provide a Milestone trend (slip) analysis chart.

E. Updated Risk Table

Please provide a table listing major foreseen project risks (both managerial & technical) to include risk description, likelihood, impact / severity and mitigation actions.

F. Updated Work Package Status

Please include a table based on the format below for all work packages included in the work breakdown structure.

| Work Package Number | Work Package Description | Total Number of Hours Allocated | Approximate % of Allocated Hours Spent | Comments |
| --- | --- | --- | --- | --- |

G. Action Item Status List

Please provide a list of the action items from all reviews and progress meetings, including their current status and anticipated closure dates.